HEADY PROJECT

Comprehensive Task List & Improvement Roadmap

Deep Scan Analysis of HeadyMe / HeadySystems Repositories

February 27, 2026

Prepared for: HeadyBuddy (Lead Integration Developer)

Table of Contents

# 1. Executive Summary

This document presents a comprehensive, prioritized task list derived from an exhaustive deep-scan analysis of the HeadyMe and HeadySystems repositories, cross-referenced with six architectural analysis documents covering the Heady ecosystem. The tasks span five critical domains: security remediation, architectural refactoring, infrastructure hardening, feature implementation, and commercial deployment.

The Heady project combines an ambitious multi-agent AI orchestration framework (Sacred Geometry topology, balanced ternary logic, MCP integration) with a cryptographic Human-in-the-Loop (HITL) asset transfer platform and an autonomous trading system targeting Apex Trader Funding. While the theoretical architecture is highly advanced, the codebase contains critical vulnerabilities that must be resolved before any production deployment.

Priority Legend

| CRITICAL | Existential risk. Must be resolved immediately before any other work proceeds. |
| --- | --- |
| HIGH | Blocks production readiness. Required for MVP deployment. |
| MEDIUM | Improves reliability, performance, or developer experience significantly. |
| LOW | Enhancement or optimization. Important for long-term scalability. |

# 2. Phase 1: Critical Security Remediation

These tasks address existential security vulnerabilities discovered in the repository. No development, testing, or deployment work should proceed until every item in this section is fully resolved.

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 1.1 | Purge .env.hybrid from entire Git history using git filter-repo or BFG Repo-Cleaner. The file exposes DATABASE_URL with plaintext credentials (heady:heady_secret). | CRITICAL | Immediate |
| 1.2 | Rotate all exposed database credentials (PostgreSQL heady_secret password) on the database server immediately after history purge. | CRITICAL | Immediate |
| 1.3 | Remove server.pid from version control and add to .gitignore. This file leaks internal process identifiers of the host machine. | CRITICAL | Immediate |
| 1.4 | Remove audit_logs.jsonl and .heady_deploy_log.jsonl from tracking. These expose deployment frequencies, error states, and internal architecture. | CRITICAL | Immediate |
| 1.5 | Delete heady-manager.js.bak (71KB) from the repository. Backup files expose deprecated, potentially insecure code paths. | CRITICAL | Immediate |
| 1.6 | Enable GitHub Advanced Security: activate secret scanning alerts and push protection to prevent future credential leaks in all PRs. | CRITICAL | Immediate |
| 1.7 | Implement comprehensive .gitignore: add rules for .env*, *.pid, *.bak, *.old, audit_logs*, deploy_log*, node_modules, __pycache__. | CRITICAL | Immediate |
| 1.8 | Integrate enterprise secrets management (HashiCorp Vault, AWS Secrets Manager, or Doppler) to replace all file-based credential storage. | HIGH | Sprint 1 |
| 1.9 | Implement automated secret scanning in CI pipeline using tools like truffleHog or gitleaks for pre-commit hooks. | HIGH | Sprint 1 |
| 1.10 | Audit all environment files for consistency: .env.example references v3.0.0, .env.hybrid references v2.0.0, package.json says v2.1.0. Unify immediately. | HIGH | Sprint 1 |

# 3. Phase 2: Architecture & Code Quality Refactoring

The repository currently houses 90+ files in the root directory with severe "God class" anti-patterns. This section addresses structural debt that impedes developer velocity and introduces deployment risk.

## 3.1 Monolith Decomposition

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 2.1 | Refactor heady-manager.js (90KB) into discrete modules: /src/orchestrator/, /src/middleware/, /src/routing/, /src/agents/, /src/health/. | HIGH | Sprint 1 |
| 2.2 | Refactor site-generator.js (91KB) into a proper frontend project (Next.js or Vite). Split by template type and site section. | HIGH | Sprint 1 |
| 2.3 | Consolidate 4 duplicate PowerShell build scripts (hcautobuild.ps1, hc_autobuild.ps1, hcautobuild_enhanced.ps1, hcautobuild_optimizer.ps1) into a single parameterized script. | HIGH | Sprint 1 |
| 2.4 | Establish strict language boundaries: separate Python (__init__.py) and JavaScript files in /src into distinct /src/python/ and /src/node/ directories. | MEDIUM | Sprint 2 |
| 2.5 | Consolidate config/ and configs/ directories into a single /config directory with clear environment-specific subdirectories. | MEDIUM | Sprint 2 |
| 2.6 | Standardize package manager: choose either npm or pnpm. Delete the redundant lockfile (package-lock.json or pnpm-lock.yaml) to prevent non-deterministic builds. | MEDIUM | Sprint 2 |
| 2.7 | Reorganize all root-level test files into a dedicated /tests directory with subdirectories mirroring /src structure. | MEDIUM | Sprint 2 |
| 2.8 | Create clear project directory hierarchy: /src, /tests, /config, /scripts, /docs, /deploy, /agents separating all concerns. | MEDIUM | Sprint 2 |

## 3.2 CI/CD Pipeline Maturation

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 2.9 | Implement Static Application Security Testing (SAST) in CI pipeline (e.g., CodeQL, Semgrep). | HIGH | Sprint 1 |
| 2.10 | Add automated dependency auditing (npm audit / pnpm audit) as a required CI check. | HIGH | Sprint 1 |
| 2.11 | Enforce Semantic Versioning via pre-commit hooks. Synchronize version across package.json, .env.example, and docs to a single source of truth. | HIGH | Sprint 1 |
| 2.12 | Implement comprehensive end-to-end integration tests for multi-agent interactions using Jest or Vitest. | MEDIUM | Sprint 2 |
| 2.13 | Add code coverage requirements (target: 80%+ for all execution paths). Block merges below threshold. | MEDIUM | Sprint 3 |
| 2.14 | Create a unified, parameterized CI/CD deployment pipeline differentiating local/dev, staging, backtesting, and live environments. | HIGH | Sprint 2 |

# 4. Phase 3: Infrastructure Hardening & Performance

These tasks prepare the system for production-grade throughput, fault tolerance, and observability across the multi-agent architecture.

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 3.1 | Implement Redis connection pooling to prevent TCP port exhaustion during high-volume inter-agent message passing. | HIGH | Sprint 2 |
| 3.2 | Replace all console.log with structured logging (Pino or Winston). Output JSON-formatted logs for ingestion by ELK/Datadog/Splunk. | HIGH | Sprint 2 |
| 3.3 | Implement standardized health check endpoints (/healthz, /readiness) on all microservices and agent nodes for Kubernetes/Docker orchestration. | HIGH | Sprint 2 |
| 3.4 | Conduct bundle optimization audit: evaluate 14 production dependencies, tree-shake unused exports, minimize attack surface. | MEDIUM | Sprint 3 |
| 3.5 | Containerize all agent services (Alpha, Risk, Execution) as isolated Docker microservices with independent restart policies. | HIGH | Sprint 2 |
| 3.6 | Deploy Kubernetes or Docker Compose orchestration with auto-scaling policies, resource limits, and failure isolation. | MEDIUM | Sprint 3 |
| 3.7 | Implement OpenTelemetry v1.37+ distributed tracing: capture every LLM call, tool invocation, and retrieval step as spans. | MEDIUM | Sprint 3 |
| 3.8 | Deploy edge servers for MIDI 2.0 UMP translation gateways to maintain sub-millisecond latency close to users. | LOW | Sprint 4 |
| 3.9 | Implement DTLS (Datagram Transport Layer Security) over Network MIDI 2.0 UDP connections for encrypted binary streams. | MEDIUM | Sprint 4 |
| 3.10 | Set up VPS hosting (QuantVPS or equivalent) near exchange matching engines for algorithmic trading deployment. | HIGH | Sprint 3 |

# 5. Phase 4: Core Platform Features

## 5.1 Multi-Agent Orchestration (Sacred Geometry Framework)

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 4.1 | Implement specialized agent cluster: Alpha Agent (market data ingestion), Risk Agent (drawdown monitoring with veto power), Execution Agent (low-latency order routing). | HIGH | Sprint 2 |
| 4.2 | Build the Adaptive Evaluation Multi-Agent (AEMA) architecture for process-aware, auditable multi-step workflows across the agent network. | MEDIUM | Sprint 3 |
| 4.3 | Implement balanced ternary logic engine ({-1, 0, +1}) with Epistemic Hold state for mandatory verification windows between signal and execution. | MEDIUM | Sprint 3 |
| 4.4 | Build sparse computation module: skip -1 (repel) positions during tensor calculations to accelerate inference during high-volatility events. | LOW | Sprint 4 |
| 4.5 | Create deterministic mesh network for agent communication using Sacred Geometry topology ("Seven Sacred Arcs" with 87 foundation glyphs as core nodes). | LOW | Sprint 4 |

## 5.2 Model Context Protocol (MCP) Integration

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 4.6 | Deploy MCP Gateway Server as the primary AI-to-tool translation bridge. Define all manipulable parameters as strictly typed JSON Schema tools. | HIGH | Sprint 2 |
| 4.7 | Integrate Hummingbot MCP Server for portfolio balances, funding rates, position management, and cross-asset swaps across crypto exchanges. | HIGH | Sprint 3 |
| 4.8 | Integrate MetaTrader 5 MCP Server for forex/futures execution: market/limit orders, leverage monitoring, real-time tick data. | HIGH | Sprint 3 |
| 4.9 | Integrate Alpaca MCP Server for institutional equities and options trading capabilities. | MEDIUM | Sprint 3 |
| 4.10 | Integrate AlphaVantage MCP Server for 100+ APIs providing historical pricing, fundamentals, and earnings data for RL training. | HIGH | Sprint 2 |
| 4.11 | Integrate Bright Data MCP Server for real-time web scraping, sentiment analysis, and event-driven news parsing. | MEDIUM | Sprint 4 |
| 4.12 | Build binary-to-JSON translation gateway: high-throughput memory buffer for decoding incoming UMP streams and routing to MCP tool handlers. | MEDIUM | Sprint 4 |

## 5.3 MIDI 2.0 / UMP Transport Layer

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 4.13 | Update internal mido and python-rtmidi forks for UMP compliance (32/64/96/128-bit aligned arrays, June 2023 spec). | MEDIUM | Sprint 3 |
| 4.14 | Implement Message Type 0x5 (Mixed Data Set) parsing: chunking algorithms, out-of-order packet handling, Stream Identifier interleaving. | MEDIUM | Sprint 4 |
| 4.15 | Deploy UDP Network MIDI 2.0 listeners on edge devices. Implement Session Management and Auto-Discovery protocols. | LOW | Sprint 4 |
| 4.16 | Build Jitter Reduction Timestamp mechanism for preserving temporal relationships between sequential UI state changes. | LOW | Sprint 5 |
| 4.17 | Implement telemetry decimation/thresholding at edge: down-sample MIDI CC streams, only dispatch to LLM on significant threshold crossings. | LOW | Sprint 5 |

## 5.4 Human-in-the-Loop (HITL) Cryptographic Bus

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 4.18 | Build Semantic Transaction Simulation Engine: intercept flagged payloads, fork blockchain state, execute simulation, produce human-readable state deltas. | HIGH | Sprint 3 |
| 4.19 | Implement ABI-to-human-readable translation layer (ERC-7730 format). Map contract calls to plain-language explanations. | HIGH | Sprint 3 |
| 4.20 | Build WYSIWYS Mobile Biometric Sandbox (React Native): receive proxy-encrypted payloads, render sanitized simulation, capture biometric for fast-signing. | HIGH | Sprint 4 |
| 4.21 | Implement elliptic curve proxy re-encryption (per US20210021429A1) for secure routing of escalated payloads to specific compliance officers. | MEDIUM | Sprint 4 |
| 4.22 | Integrate LDAP/X.509 directory for multi-modal cryptographic key-address mapping. Bind blockchain public keys to verified identities. | MEDIUM | Sprint 4 |
| 4.23 | Build the "Nuke Switch" circuit breaker: air-gap AI execution from signing keys, intercept all AI commands via NIDS, force biometric HITL for high-risk actions. | HIGH | Sprint 3 |
| 4.24 | Implement immutable hash chain (append-only ledger) recording every automated decision, NIDS flag, proxy re-encryption, LDAP auth, and human signature. | MEDIUM | Sprint 4 |
| 4.25 | Enforce eslint-plugin-no-unsanitized rules on all e-form rendering. Eliminate innerHTML, outerHTML, insertAdjacentHTML in compliance interfaces. | HIGH | Sprint 2 |

## 5.5 Apex Trader Funding Compliance Engine

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 4.26 | Hardcode Intraday Trailing Drawdown logic into Risk Agent: track highest open equity tick-by-tick, dynamically adjust stop-losses on sub-second basis. | CRITICAL | Sprint 2 |
| 4.27 | Implement 30% consistency rule enforcer: no single trade may constitute >30% of total profits. Auto-schedule dilution micro-trades if breached. | HIGH | Sprint 3 |
| 4.28 | Build contract scaling limiter: restrict to half-max contracts until trailing threshold unlock point (Starting Balance + Trailing Threshold + $100). | HIGH | Sprint 3 |
| 4.29 | Implement payout safety net calculator: enforce minimum balance of (Starting Balance + Trailing Threshold + $100) for first 3 payouts. | MEDIUM | Sprint 4 |
| 4.30 | Integrate execution routing via TradersPost for simultaneous multi-account management respecting individual drawdown rules. | MEDIUM | Sprint 4 |
| 4.31 | Build mandatory 7-day active trading tracker for evaluation phase. Prevent premature evaluation completion attempts. | MEDIUM | Sprint 3 |
| 4.32 | Implement one-direction position enforcement: prevent simultaneous long/short positions, reject hedging or straddle attempts. | HIGH | Sprint 2 |

# 6. Phase 5: UI/UX & Admin Dashboard

## 6.1 Admin Dashboard ("The Sovereign Console")

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 5.1 | Build real-time agent topology map using React Flow or D3.js. Visualize Sacred Geometry nodes with drag-and-drop re-routing. | MEDIUM | Sprint 4 |
| 5.2 | Implement MCP Tool Registry with kill-switch interface: one-click revocation of any external API access if agent hallucinates destructive path. | HIGH | Sprint 3 |
| 5.3 | Build Prompt Laboratory: side-by-side versioning tool for A/B testing logic adjustments against production models. | MEDIUM | Sprint 4 |
| 5.4 | Implement session replay: visually replay agent reasoning paths including plan, intermediate steps, and final decisions for audit/debug. | MEDIUM | Sprint 4 |
| 5.5 | Build PersistentConfig model: UI-saved values take DB precedence over .env files. Include RESET_CONFIG_ON_START recovery flag. | MEDIUM | Sprint 3 |
| 5.6 | Implement real-time token count, latency metrics, and cost attribution dashboard per agent and per tool call. | MEDIUM | Sprint 4 |
| 5.7 | Add Configuration Sidecar pattern: retrieve metadata via Vault, never expose actual secrets in UI. Feature flags via LaunchDarkly or Redis toggles. | HIGH | Sprint 3 |

## 6.2 Trading Widget & End-User Interface

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 5.8 | Build trader widget displaying ternary logic state as colored band beneath price chart: color-coded for +1 (Buy), -1 (Sell), 0 (Epistemic Hold). | MEDIUM | Sprint 4 |
| 5.9 | Add per-session signal cap indicator: show when Risk Agent suppresses Alpha Agent signals to maintain 30% consistency compliance. | MEDIUM | Sprint 4 |
| 5.10 | Implement "Speed vs. Quality" dial: route simple requests to monolithic agent, complex requests to hierarchical multi-agent swarm. | LOW | Sprint 5 |
| 5.11 | Build A2UI Form Elicitation: replace chat-loop configuration with native interactive forms (sliders, date pickers, dropdowns) generated by agents. | LOW | Sprint 5 |
| 5.12 | Implement progressive autonomy modes: HITL mode (pause + approval card) vs. HOTL mode (passive notification stream with interrupt button). | LOW | Sprint 5 |
| 5.13 | Build Generative UI via A2UI protocol: agents output declarative JSON blueprints rendered as trusted, pre-approved React components. | LOW | Sprint 5 |
| 5.14 | Implement dynamic aesthetic theming: Reflective mode (purple palette, aurora effects) vs. Technical mode (cyan palette, circuit patterns). | LOW | Sprint 5 |

# 7. Phase 6: Machine Learning & Training Pipeline

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 6.1 | Implement Deep Deterministic Policy Gradient (DDPG) for continuous action spaces: exact granular position sizing rather than binary buy/sell. | HIGH | Sprint 3 |
| 6.2 | Implement Proximal Policy Optimization (PPO) with conservative update bounds to prevent catastrophic policy destruction from anomalous market crashes. | HIGH | Sprint 3 |
| 6.3 | Implement Hindsight Experience Replay (HER) for learning from failed trades: reframe stop-loss events in replay buffer. | MEDIUM | Sprint 4 |
| 6.4 | Design reward function R(t) with aggressive drawdown penalties: R = net_profit - penalty * (max_drawdown)^2 - position_limit_penalty. | HIGH | Sprint 3 |
| 6.5 | Integrate Cleanlab for data-centric AI: detect and correct labeling errors in training data, resolve ontological class overlap (breakout vs. false breakout). | MEDIUM | Sprint 4 |
| 6.6 | Build historical backtesting pipeline using cleaned AlphaVantage data. Validate all RL policies against minimum 5 years of market data. | HIGH | Sprint 3 |
| 6.7 | Implement inference-scaling during Epistemic Hold: allocate compute for decision tree unrolling and Monte Carlo market outcome simulation. | LOW | Sprint 5 |
| 6.8 | Set up Ray RLlib distributed training infrastructure with TensorFlow 2.0 / PyTorch backends for multi-agent RL training. | MEDIUM | Sprint 4 |

# 8. Phase 7: Commercial Deployment & Monetization

## 8.1 HeadyCoin & Token Economics

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 7.1 | Develop HeadyCoin mining client with reward-partitioning algorithm (per US11270298B2). Hardcode corporate treasury public key into mining circuitry. | LOW | Sprint 5 |
| 7.2 | Build protocol-level block rejection: reject any mined block where reward is not properly split between miner and treasury wallets. | LOW | Sprint 5 |
| 7.3 | Implement Wrapped Equity Tokens (WETs) via asset transfer platform (US10693658B2). Smart contract logic backed by treasury HeadyCoin reserves. | LOW | Sprint 6 |
| 7.4 | Integrate ERC-3643 protocol for "Compliance by Design" tokenized securities. Embed KYC/AML rules directly into WET smart contracts. | LOW | Sprint 6 |
| 7.5 | Deploy peer-verification ledger synthesis (US9830593B2): map all network participant public keys to verified identities before mining/transfer. | LOW | Sprint 6 |

## 8.2 B2B Products & Market Entry

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 7.6 | Package HITL bus + proxy encryption + fast-signing as Custody-as-a-Service (CaaS) SaaS platform. Target institutional DeFi custody market. | LOW | Sprint 6 |
| 7.7 | Build Compliance/KYC Identity Oracle API: sell key-address mapping lookups to TradFi institutions for AML/KYC compliance. | LOW | Sprint 6 |
| 7.8 | Package NIDS + HITL escalation queue as "DAO Circuit Breaker" plugin for smart contract integration. | LOW | Sprint 6 |
| 7.9 | Build "Nuke Switch" API wrapper: REST/WebSocket proxy sitting in front of LLM agents, intercepting execution commands and routing to HITL approval. | MEDIUM | Sprint 4 |
| 7.10 | Identify and onboard first pilot customer (prop trading firm using AI agents) for commercial validation of the HITL circuit breaker MVP. | MEDIUM | Sprint 5 |

# 9. Ongoing: Governance, Security & Compliance

| # | Task Description | Priority | Phase |
| --- | --- | --- | --- |
| 8.1 | Implement Model Armor middleware: route all user-agent and inter-agent prompts through prompt injection detection and PII redaction (SDP templates). | HIGH | Sprint 3 |
| 8.2 | Deploy Role-Based Access Control (RBAC) + OAuth 2.0 for MCP server layer. Agents receive scoped, short-lived JWTs for specific tool calls. | HIGH | Sprint 3 |
| 8.3 | Implement Decentralized Identifiers (DIDs) for agent identity and zero-knowledge proofs for capability verification. | LOW | Sprint 5 |
| 8.4 | Set up VPC Service Controls around sensitive datasets to prevent data poisoning and exfiltration. | MEDIUM | Sprint 4 |
| 8.5 | Implement Chaos Engineering pipeline: deliberately inject UDP packet loss, MCP tool definition tampering, MIDI CC floods to validate resilience. | LOW | Sprint 5 |
| 8.6 | Build Saga Orchestration Pattern: MCP Server as coordinator issues compensating UMP packets to roll back UI to stable state on partial failures. | LOW | Sprint 5 |
| 8.7 | Implement inter-agent TLS 1.3 encryption for all agent-to-agent communication channels. | MEDIUM | Sprint 3 |
| 8.8 | Deploy Google Cloud IAM integration with full audit logging for agent actions and admin operations. | MEDIUM | Sprint 4 |

# 10. Task Summary & Sprint Allocation

The following table summarizes the total task count by priority level and recommended sprint allocation across the entire roadmap.

| Priority | Task Count | Target Sprints | Domain Focus |
| --- | --- | --- | --- |
| CRITICAL | 11 | Immediate – Sprint 2 | Security, Risk Engine |
| HIGH | 30 | Sprint 1 – Sprint 3 | Architecture, MCP, HITL |
| MEDIUM | 28 | Sprint 2 – Sprint 4 | Infra, ML, Compliance |
| LOW | 19 | Sprint 4 – Sprint 6 | UX, Token, Commercial |
| TOTAL | 88 | 6 Sprints | Full Stack |

The critical path runs through security remediation (Phase 1), architecture refactoring (Phase 2), and the Apex Trader Funding compliance engine (task 4.26), which must all be completed before any live capital deployment. The recommended approach is to execute Phases 1–2 as a single hardening sprint, then proceed with infrastructure and core features in parallel streams.